Weekly Status Report(from: 11/2/2025 to 18/2/2025)
	Roll Number	Name
1	AM.EN.U4AIE22009	Aniketh Vijesh

Project Title:Klepio	Product Owner: Aniketh Vijesh
Team Members:
Question	Week:
	Monday	Tuesday	Wednesday	Thursday	Friday
What did you do last week?	No work done	No work done	Made the requirment analysis doc. Started working on the UI	Started working on the overall UI	Finished making the landing page UI
What will you work on next week?	None planned	Finish making the base UI on Figma	None planned	Start working on the workflow diagrams	Start working on the complete SRS
Do you have any obstacles?	None for all

Points Discussed:

Discussions about client requirements, regarding basic UI/UX as well as AI model expectations